## Slide 1
ERP/CRM implementation
Phases and milestones · Nov 2, 2026 – Mar 16, 2027
Nov
Dec
Jan
Feb
Mar
Free template by Planitude · planitude.app
Selection
Analysis and design
Build
Testing and training
Go-live

## Slide 2
ERP/CRM implementation
Tasks · Nov 2, 2026 – Mar 16, 2027
Nov
Dec
Jan
Feb
Mar
Free template by Planitude · planitude.app
1 Selection
1.1 Requirements gathering
1.2 Vendor selection
1.3 Contract signed
2 Analysis and design
2.1 Process analysis
2.2 Solution design
2.3 Design sign-off
3 Build
3.1 System configuration
3.2 Integrations
3.3 Data migration
4 Testing and training
4.1 System testing

## Slide 3
ERP/CRM implementation
Tasks · Nov 2, 2026 – Mar 16, 2027
Nov
Dec
Jan
Feb
Mar
Free template by Planitude · planitude.app
4.2 User acceptance testing
4.3 User training
5 Go-live
5.1 Go-live
5.2 Hypercare
5.3 Project closure