## Slide 1
Home renovation
Phases and milestones · Nov 2, 2026 – Jan 25, 2027
Nov
Dec
Jan
Free template by Planitude · planitude.app
Design
Demolition
Systems
Finishes
Handover

## Slide 2
Home renovation
Tasks · Nov 2, 2026 – Jan 25, 2027
Nov
Dec
Jan
Free template by Planitude · planitude.app
1 Design
1.1 Survey and measurements
1.2 Interior design
1.3 Permits and paperwork
1.4 Contractor quotes
1.5 Contractor chosen
2 Demolition
2.1 Site setup
2.2 Demolition and strip-out
2.3 Debris removal
3 Systems
3.1 Plumbing
3.2 Electrical
3.3 Screeds and plastering

## Slide 3
Home renovation
Tasks · Nov 2, 2026 – Jan 25, 2027
Nov
Dec
Jan
Free template by Planitude · planitude.app
4 Finishes
4.1 Flooring and tiling
4.2 Doors and windows
4.3 Painting
4.4 Kitchen and bathroom fixtures
5 Handover
5.1 Final cleaning
5.2 Final inspection and handover